Valley County Airport Commission

Tuesday May 12, 2020

Wokal Field Airport Terminal Building

89 Airport Road

Glasgow, MT

PRESENT: Darrell Morehouse, Russell Leader, Jayson Nelson, Airport Manager Lucas Locke, Secretary Darcia Schindler

ABSENT: Joe Reyling, Kristie Brabeck

OTHERS: Commissioner Paul Tweten, Jim Greil – DOWL per phone

The meeting was called to order at 6:00 p.m. by Chairman Jayson Nelson, Chairman Nelson called for public comment.

The minutes for April 14, 2020 were reviewed.

A motion was made by Darrell Morehouse and seconded by Russell Leader to approve the minutes. Motion carried.

The minutes for April 28, 2020 Special Meeting were reviewed.

A motion was made by Russell Leader and seconded by Darrell Morehouse to approve the minutes. Motion carried.

April Claims

| Big Valley Water | 2- 5 Gallon Waters | 12.00 |
| --- | --- | --- |
| BS Central | Supplies | 330.00 |
| City of Glasgow | Water | 31.77 |
| City Service Valcon | Jet A | 15,127.39 |
| Ezzie’s | Airport Fuel | 76.57 |
| Glasgow Courier | Advertising | 336.00 |
| Lochner | Purchased Services | 3,800.00 |
| Markle’s Inc. | Supplies | 13.58 |
| Markle’s Inc | Supplies | 34.49 |
| Markle’s Inc. | Supplies | 145.95 |
| Markle’s Inc. | Supplies | 59.92 |
| MDU | Utilities | 628.54 |
| Northern Montana Textile Services | Mats | 27.55 |
| NorthWestern Energy | Utilities | 1,696.84 |
| NorVal Electric | Utilities | 64.26 |
| O’Reilly Auto Parts | Supplies | 40.44 |
| Scottie Express Wash | Purchased Services | 10.00 |
| Visa ~ Airport Card | Supplies | 624.20 |

The following claims were presented for review and approval.

A motion was made by Darrell Morehouse and seconded by Russell Leader to approve the claims. Motion carried.

The March claims were presented for review and approval.

A motion was made by Russell Leader and seconded by Darrell Morehouse to approve the claims. Motion carried

FINANCE REPORT:

Cash Balance on April 1, 2020         $108,138.91

Income		                          50,884.16

Expenses 			             -23,912.84

Cash Balance on April 30, 2020       $135,110.23

FUEL SALES REPORT

April Airport Operations:	360

Jet Inventory:	10,500

Purchased 11,000 gallons at $1.51 on 4/19/2020

Our Current Price is $3.60

Markup: $2.09

Current wholesale is $1.46

100LL Inventory:	8,500

Purchased 3,500 gallons at $3.62 on 2/18/2020

Our Current Price is $4.65

Markup: $1.03

Current wholesale is $2.80

AIRPORT MANAGER’S REPORT

Terminal Lighting:	Hi-Tech Electric has not returned my calls for pricing on other light fixtures. I have asked Mattfeldt Electric for a bid as well.

Parking Lot Striping:	Estimate at $700 from Jory Wall. Should also have the centerline repainted where we applied asphalt sealant last summer.

Mower:	The check was sent to purchase the mower and shipping has been arranged. The mower should be picked up in Wisconsin this Friday or early next week.

Jet Fuel Tank:	We have received the paint for the jet tank.

Airport Staff:	Current staffing.

Equipment Auction:	John Deere 1445, John Deere Loader, Small Broom, International Fire Truck

CAPE AIR REPORT

10% Load factor. 100% Completion.

NEW BUSINESS

Manager Lucas Locke informed the Valley County Airport Board the National Guard Requested to C-130 at 170,000 lbs. in emergency situations. Lucas had an example of an operation waiver from Reginal Airport in Cedar City UT.

Discussion was held on the Planning & Engineering Request for Qualifications that was bid out. The only requests the board received was from DOWL. DOWL sent a handbook for the Valley County Airport Board to look over on DOWL’s qualifications. A decision will be made at the next board meeting to give the board members time to look over the handbook.

OLD BUSINESS

Jim Greil form DOWL presented the Airport Board with May 2020 Airport Board Consultant Report:

Projects Info

REIL Replacement Project – FY 2020

• 	Bid Award – As you may recall, the winning bid was Pavlik Electric for a bid price of $65,460.00. Pavlik and Central Electric were notified of bid results.  DOWL completed a Recommendation of Award (ROA) and sent it to the Airport and the FAA for concurrence.

• 	FAA Grant Offer – I discussed the status of the grant and FAA concurrence of the award recommendation with Jason Garwood at FAA this morning.  Jason said he did receive all of the necessary paperwork for grant and award recommendation.  The FAA just hasn’t had time to respond yet for concurrence of award, but he anticipates no problems.  Jason expect FAA AIP grant approval this week.

• 	Next Steps

o   Glasgow Airport Board approval of ROA

o   FAA approval of ROA

o   FAA AIP Grant offer to Glasgow

o   Glasgow acceptance of Grant

o   Pavlik contracts signatures and required documents

o   Glasgow Airport signature of contract

o   Preconstruction Meeting with Pavlik and Notice to Proceed (NTP) issued

Airport Pavement Maintenance Design Project – FY 2020

•   This project will move forward in a similar manner as the REIL project steps above.

Taxiway Realignment Design Project – On Hold

•    On hold.  A decision as to how to move forward with the costs to date will be made   soon.  Total expended to date is approximately $14,000.

Airport Master Plan – FY 2021 (tentative)

•    The process to begin FAA NPE planning for the FY-2021 Master Plan Project is just beginning, and Jason Garwood and Scott Eaton with the FAA are in the loop.  More detailed efforts will begin after Glasgow Consultant selection for planning.

Other items

• CARES Act – As discussed last month, all 2020 projects will be paid by FAA at 100%.  Jason verified today that all required forms have been sent to GGW reps for signatures.

• DBE 3-year program – The draft 3-year DBE program has been completed by DOWL (APG) and will be sent to Lucas today.  The public notice (attached to program I am sending Lucas) must be publicly posted (bulletin board, etc) by May 15th.  The Public phone call is scheduled for June 15th.

• CIP / NPE Planning – I will be sending a very tentative CIP draft plan to each board member this week.  Please take a little time to review and discuss it for the next board meeting.  This is NOT meant to be a final plan, just a starting point for discussions.

OTHER BUSINESS

A motion was made by Russell Leader to adjourn the meeting and seconded by Darrell Morehouse.  Motion carried.

Adjourned at 6:45 p.m.

The next meeting is Tuesday June 9, 2020

APPROVED BY:					SUBMITTED BY:

_________       ________                     	                      ________________________________

Jayson Nelson, Chairman			          Darcia Schindler, Secretary